## Slide 1: Transportation Improvement Program
Fiscal Year 23-27
Amendment #5
Notes: Good Morning everyone, today I will be presenting Amendment #3 of the 2023-2027 Transportation Improvement Program. This amendment is a request by FDOT to modify 4 projects with additional funds to cover cost estimate increase due to inflation as well as minor project length changes for 3 of the 4 projects.
As a reminder to the group, this is an Action Item that will require a vote at the end of the presentation and discussion.

## Slide 2: When is a TIP Amendment Needed?
Add or delete a project
Cost increases more than 20% and $2 million
Changes to scope of work
  Length change by ½ mile and 20%
  Number of through traffic lanes
Change to project phase initiation date
Only impacts projects in the Amendment

## Slide 3: US 1 Over Earman River Bridge (4428911) Additional Funds
Proposed Changes
Adds $10.3 M in costs
Moves CST from FY 23 to FY 24
Phase | Current | Proposed
PE | $8,317 | $68,682
ENV | $9,750 | $250
RRU | $0 | $3,522,663
ROW | $857,731 | $3,691,834
CST | $9,965,705 | $13,818,902
Total | $10,841,503 | $21,102,331
Notes: Housekeeping

## Slide 4: Motion to Recommend Adoption Amendment #5

## Slide 5: Funding Codes
Funding Code | Description | Source
SA | Surface Transportation - Any Area | Federal
ACBR | Advanced Construction National Bridge Funds | State (eligible for future federal reimbursement)
DDR | District Dedicated Revenue | State
GFBR | General Funds - Bridge Repair | State
DIH | State In-House Product Support | State
DS | State Primary Highways and Public Transportation Office (PTO) | State
LF | Local Funds | Local